SIMSOR

Production Architecture & Launch Plan

Android + iOS  |  Pay-as-you-grow infrastructure  |  July 2026

# 1. Current State of the Project

The app is not starting from zero. The repository already contains:

- React 19 + Vite 8 single-page app with Home, Explore (Leaflet map), Discover, Chat, and Profile screens.

- Capacitor 8 native shells for Android (com.simsor.app) and iOS.

- An API layer (frontend/src/api/) with an Axios client, DTO types, and a mock/live switch driven by VITE_API_URL.

- A FastAPI stub (backend/app/main.py) matching the REST contract in backend/API_CONTRACT.md.

- A client-side feed ranking algorithm in frontend/src/components/HomeFeed/feedAlgorithm.ts.

- Store release scripts and documentation (frontend/STORE_RELEASE.md).

## Status by layer

| Layer | Status |
| --- | --- |
| Mobile shell | Capacitor 8; Android + iOS projects; splash, status bar, and back-button handling in initMobileApp.ts |
| Auth | Login/signup wired to api/auth.ts; mock mode uses a localStorage flag, live mode stores a Bearer token |
| Profile save | Wired to profileApi.ts |
| Home feed, map, chat, dab-ups, communities | localStorage only (15+ keys across chatStore.ts, exploreEvents.ts, feedAlgorithm.ts, etc.) |
| Backend | In-memory users, no JWT validation; GET /api/events returns an empty list |
| Realtime | socket.io-client is installed but not used |
| Maps | Leaflet + OpenStreetMap tiles (free) |
| Unused paid deps | Mapbox, Google Maps, React Query, Zustand installed but not wired |

Important: most of backend/app/, frontend/src/api/, and the native projects are uncommitted. Commit and tag a baseline before starting infrastructure work.

# 2. Target Architecture (Pay-As-You-Grow)

Every service below is free or nearly free at low usage and only costs more as real traffic grows. There are no fixed enterprise plans.

## Architecture overview

- Clients: Capacitor Android and iOS apps (one shared web codebase).

- Edge: Cloudflare for DNS, HTTPS, CDN, and basic DDoS protection (free tier).

- API: FastAPI hosted on Render, Railway, or Fly.io.

- Data: PostgreSQL (Neon or Supabase), Cloudflare R2 for media, Upstash Redis for cache/rate limits.

- Realtime: Supabase Realtime or self-hosted WebSockets, added when chat goes live.

- Ops: Sentry (errors), PostHog (analytics), Firebase Cloud Messaging (push).

## Service picks: role, reason, and cost model

| Service | Role in SIMSOR | Why this one | Cost model |
| --- | --- | --- | --- |
| Capacitor 8 (already in repo) | Wraps the Vite build as native apps | Already built; one codebase for both stores | Free (store fees only) |
| Cloudflare | DNS, HTTPS, CDN, DDoS basics | Generous free tier; no per-user fee | Free, Pro ~$20/mo only if needed |
| FastAPI + Uvicorn | REST API matching API_CONTRACT.md | Matches the existing stub and frontend types | Free tier hosting, then ~$7–25/mo |
| Render / Railway / Fly.io | Runs the FastAPI container | Free or low starter tiers; scale by RAM/CPU | $0–7/mo to start |
| Neon or Supabase Postgres | Users, events, posts, follows, dab-ups, chat | Serverless Postgres; free tier; sleeps when idle | Free, then ~$19/mo+ at growth |
| Supabase (optional all-in-one) | Postgres + Auth + Storage + Realtime | Can replace separate auth and chat infra early | Free, Pro at higher limits |
| Cloudflare R2 | Event images, avatars, post media | No egress fees (major saving vs S3) | Pennies at start |
| Upstash Redis | Rate limiting, session cache, hot feed pages | Serverless; free tier covers early users | Free, then usage-based |
| Leaflet + OpenStreetMap | Explore map (already in use) | No Mapbox/Google bill | Free |
| Firebase Cloud Messaging | Push: dab-ups, event reminders, chat | Free; works with the Capacitor push plugin | Free |
| Resend or Brevo | Signup / password-reset email | Free tiers at low volume | Free, then per-email |
| Sentry | Crash and API error tracking | Free tier for small projects | Free |
| PostHog or Firebase Analytics | Funnels: signup, create event, join | Free tier | Free |

## What NOT to buy early

- Mapbox / Google Maps — Leaflet already works; only switch if you need turn-by-turn navigation.

- Dedicated chat SaaS (Stream, Sendbird) — expensive; use Postgres + WebSockets or Supabase Realtime first.

- Kubernetes / multi-region — overkill until thousands of daily active users.

- Fixed enterprise DB plans — serverless Postgres (Neon/Supabase) scales with actual usage.

## Recommended stack for this codebase

Option A — FastAPI-centric (best fit for the repo): FastAPI → Neon Postgres → R2 → Upstash → FCM. Keeps the existing API contract and frontend service layer.

Option B — Faster MVP, less backend code: Supabase (Auth + DB + Storage + Realtime) plus a thin FastAPI for custom feed logic.

Given API_CONTRACT.md and src/api/* already exist, Option A is recommended. Use Supabase only to skip building auth/chat storage yourself.

# 3. Backend: What to Build, in Order

The contract in backend/API_CONTRACT.md is the roadmap. Implement in four phases.

## Phase 1 — Store-review ready (1–2 weeks)

| Endpoint | Backed by | Notes |
| --- | --- | --- |
| POST /api/auth/login, signup, logout | Postgres + bcrypt + JWT | Replace dev tokens; validate Bearer on all protected routes |
| GET / PATCH /api/me | users table | Mirror the UserProfile type in types.ts |
| GET /api/health | — | Already exists |

Minimum database tables:

- users — id, username, email, password_hash, full_name, bio, location, avatar_url, sports[], entertainment[]

- sessions — or stateless JWT only (fine at the start)

Python packages to add to requirements.txt:

sqlalchemy>=2.0

asyncpg            # or psycopg2

alembic            # migrations

python-jose[cryptography]   # JWT

passlib[bcrypt]    # password hashing

python-multipart   # file uploads later

boto3              # R2 / S3-compatible storage

## Phase 2 — Core product (2–4 weeks)

| Feature | Endpoints | Tables |
| --- | --- | --- |
| Events / map | GET, POST, DELETE /api/events | events (lat/lng, category, organizer_id, game_access) matching EventDto |
| Feed posts | GET, POST /api/posts; POST /api/posts/:id/like | posts, post_likes |
| Follow graph | POST, DELETE /api/follow/:userId | follows |
| Dab-ups | Contract routes in socialApi.ts | dab_up_requests |
| Join event | POST /api/events/:id/join | event_rsvps |

Frontend wiring in this phase:

- exploreEvents.ts → eventsApi.ts

- publishContent.ts → new postsApi.ts

- feedAlgorithm.ts → fetch follows/affinity from the API (see Section 4)

## Phase 3 — Chat and communities (3–5 weeks)

| Endpoint | Purpose |
| --- | --- |
| GET /api/conversations | Already in the contract |
| GET /api/conversations/:id/messages?cursor= | Paginated message history |
| POST /api/conversations/:id/messages | Send a message |
| WebSocket /chat or Supabase Realtime | Live message delivery |

Tables: conversations, conversation_members, messages, communities. The one-community-per-user rule currently in communitiesStore.ts must be enforced server-side.

## Phase 4 — Scale helpers (when DAU exceeds ~500–1,000)

| Tool | Helps with |
| --- | --- |
| Upstash Redis | Cache feed pages, rate-limit login, dedupe interaction beacons |
| Background worker (Celery/ARQ or host cron) | Expire old events, send reminder pushes, rebuild feed scores nightly |
| PostGIS (Neon extension) | Radius queries for GET /api/events?lat=&lng=&radiusKm= (already in the contract) |
| Cloudflare CDN | Cache public event images served from R2 |

# 4. Feed Algorithm

## How it works today (feedAlgorithm.ts, all client-side)

- Posts are split into "Boosting" (people you follow) and "Suggested".

- Following feed is chronological by postedAgoHours; past events sink to the bottom.

- Suggested posts are scored (see weights below).

- Each post carries a reason label: following, interest, affinity, or popular.

| Signal | Weight |
| --- | --- |
| Explicit interest match (exact category) | +45 |
| Interest match (main category only) | +18 |
| Learned category affinity (dwell + interactions) | up to +40 |
| Learned author affinity | up to +25 |
| Popularity (likes / 500) | up to +12 |
| Recency (decays over ~72 hours) | up to +30 |
| Past event penalty | −28 |

Interaction points recorded: join = 16, repost = 12, like = 10, comment = 8, open location = 6, open profile = 5. Dwell time counts between 0.6 s and 20 s per view. The Discover page does not use this ranking; it filters by category and search only.

## Production design (same logic, server-side data)

Keep the scoring weights; move the data off the device so the feed follows the user across devices and can use community-wide signals.

Request flow:

- App batches interaction beacons (dwell, like, join) to POST /api/feed/events every ~30 seconds or when backgrounded.

- App requests GET /api/feed?cursor=&limit=20.

- API checks a Redis cache for the first page, otherwise queries Postgres for following posts, the candidate pool, and the user’s interests/affinity aggregates.

- API responds with { following[], suggested[], nextCursor }.

Server tables:

- user_interests — from signup/profile.

- user_affinity — (user_id, dimension_type, dimension_key, score) for category and author.

- feed_interactions — append-only log (like, join, dwell_ms) for replay and debugging.

Scoring (port the existing constants, then add production-only signals):

score = 0

if category in user_interests: score += 45          # reason: interest

elif main_category in user_interests: score += 18

score += min(cat_affinity, 60) / 60 * 40

score += min(author_affinity, 60) / 60 * 25

score += min(likes, 500) / 500 * 12

score += max(0, 30 - hours_since_post / 72 * 30)

if event_past: score -= 28

# Production additions:

score += geo_boost(km_from_user)        # +0..15 nearby events

score -= seen_recently_penalty(post_id) # avoid repeats

score -= diversity_penalty_if_same_author_3x_in_row

Client changes:

- HomePostCard sends batched beacons instead of writing localStorage affinity.

- Layout.tsx loads GET /api/feed?cursor= instead of rebuilding from local posts.

- Keep an offline fallback: cached first page if the API is unreachable.

Precomputing feeds is unnecessary at 100 users. At roughly 5,000+ DAU, run a nightly job that writes feed_candidates(user_id, post_id, score) for active users and serve page one from Redis.

Discover feed: reuse the suggested scoring with a mainCategory filter, or a simpler "trending in city" (same score plus geo filter).

# 5. Frontend → Backend Migration Map

frontend/BACKEND.md already defines the mock/live switch. Migrate modules in this order:

| Local module | API module | Priority |
| --- | --- | --- |
| api/auth.ts, profileApi.ts | Done (partial) | Done |
| exploreEvents.ts | eventsApi.ts | P0 |
| publishContent.ts + homeFeed.ts | new postsApi.ts + feedApi.ts | P0 |
| feedAlgorithm.ts | Server scoring + client beacons | P1 |
| profileData.ts (dab-ups) | socialApi.ts | P1 |
| chatStore.ts | socialApi.ts + WebSocket | P2 |
| communitiesStore.ts | new communitiesApi.ts | P2 |
| audienceLists.ts | part of events API (gameAccess) | P2 |

Enable live mode in the production build:

VITE_API_URL=https://api.yourdomain.com

- client.ts already handles Bearer tokens and dispatches simsor-auth-expired on 401.

- Android release builds require HTTPS (network_security_config.xml blocks cleartext except localhost).

- Use @tanstack/react-query (already installed) to wrap eventsApi, feedApi, and profileApi for caching, retries, and pull-to-refresh.

# 6. Mobile-Specific Requirements

## Already done in the repo

- capacitor.config.json — com.simsor.app, HTTPS schemes, splash and status bar config.

- initMobileApp.ts — status bar, splash hide, Android back-button handling.

- STORE_RELEASE.md — AAB build, keystore, iOS archive flow.

- public/privacy.html — needed for store listings (location + accounts).

## Still needed

| Item | Plugin / action |
| --- | --- |
| Push notifications | @capacitor/push-notifications + FCM (Android) + APNs via Firebase |
| Geolocation | @capacitor/geolocation for the Explore map (iOS permission strings already set) |
| Camera / photos | @capacitor/camera for avatar, community photo, event image |
| Deep links | @capacitor/app URL handling, e.g. simsor.app/event/:id |
| Secure token storage | @capacitor/preferences or native secure storage instead of raw localStorage for the JWT |
| OTA JS updates (optional, later) | Capgo — optional and paid; store updates are fine at launch |

## Device testing during development

- Set VITE_API_URL=http://192.168.x.x:8000 with phone and PC on the same Wi-Fi.

- Or use a Cloudflare Tunnel / ngrok for HTTPS testing.

- Android emulator reaches the host machine via 10.0.2.2:8000 (already handled in client.ts).

# 7. Shipping Checklist (Android + iOS)

## One-time accounts

- Google Play Console — about $25 one-time.

- Apple Developer Program — about $99/year; a Mac is required for the iOS archive.

## Build commands (already scripted in the repo)

cd frontend

cp .env.example .env      # set VITE_API_URL=https://api.yourdomain.com

npm run icons:store

npm run release:sync      # production build + cap sync

npm run release:android   # AAB for Play Store

npm run cap:ios           # open Xcode on a Mac

## Store listing must-haves

- Demo account for Apple review (login is required in the app).

- Privacy policy URL — host public/privacy.html at e.g. https://simsor.app/privacy.

- Data safety / App Privacy declarations: account, location, photos, messages.

- Screenshots: Home feed, Explore map, Profile, Chat.

- Content rating: social app with user-generated content.

## Production API requirements before public launch

- HTTPS only (Let’s Encrypt via Cloudflare or the hosting provider).

- CORS: replace allow_origins=["*"] in backend/app/main.py with the real app origins and Capacitor scheme.

- Rate-limit auth endpoints (Upstash or slowapi).

# 8. Incremental Scale Plan (Users vs Spend)

| Stage | Users (rough) | Infrastructure | Est. monthly cost |
| --- | --- | --- | --- |
| 0 — Dev / TestFlight | You + testers | Mocks or local FastAPI + tunnel | ₹0 |
| 1 — Launch | 0–500 | Render free + Neon free + R2 + Cloudflare | ₹0–500 |
| 2 — Traction | 500–5k | Paid API tier ($7–25) + Neon scale + Redis | ₹2k–8k |
| 3 — Growth | 5k–50k | Bigger API, read replicas, feed cache, FCM volume | ₹8k–40k |
| 4 — Lakhs | 100k+ | Multiple API instances, PostGIS, queue workers, CDN | Revenue-funded |

Upgrade only when metrics justify it — never upfront.

# 9. Immediate Action Plan (Next 30 Days)

## Week 1 — Foundation

- Commit the untracked backend/app/, frontend/src/api/, android/, and ios/ folders.

- Add Postgres + SQLAlchemy + real JWT auth to FastAPI.

- Implement /api/me properly and validate Bearer tokens.

- Deploy the API to Render/Railway with Neon; point VITE_API_URL at it.

## Week 2 — Core data

- Implement events CRUD + PostGIS radius query.

- Wire ExplorePage and CreateEventModal to eventsApi.ts.

- Add R2 upload for event images.

## Week 3 — Feed

- Create the posts table and post-creation from the home FAB.

- Port the buildFeed scoring to a Python endpoint.

- Wire the Layout.tsx home feed to the API.

## Week 4 — Ship beta

- Add FCM, geolocation, and camera plugins.

- Closed testing on Play (internal track) + TestFlight.

- Add Sentry and PostHog.

- Start migrating zenex-* localStorage keys to simsor-* with a first-launch migration.

# 10. Repo Cleanup

- Remove unused paid dependencies (Mapbox, Google Maps) until actually needed — smaller bundles, faster builds.

- Keep only backend/app/main.py; archive the legacy backend/main.py (ZENEX hello-world).

- Adopt React Query instead of adding more localStorage stores.

- Do one branding pass: zenex-* keys → simsor-* with a migration on first launch.

# Summary

The Android/iOS shells can ship today, but "functional for growing users" requires:

- Host FastAPI on a pay-as-you-go platform.

- PostgreSQL (Neon or Supabase) as the source of truth.

- Cloudflare R2 for media.

- Migrate the localStorage stores to the existing API contract routes.

- Move feed ranking server-side, reusing the weights already in feedAlgorithm.ts.

- Add FCM + Capacitor plugins for location, camera, and push.

- Follow STORE_RELEASE.md for the AAB and TestFlight builds.

Total infrastructure at launch stays free or under roughly $10/month until there is real traffic — no lakh-user pricing upfront.